# Team Meeting Report

# General

| Date/Time | 18/05/2026 |
| --- | --- |
| Location | Esch-sur-Alzette |
| Members present | Eric, Sven, Max |

# Past Activities

List of activities that have been completed since the last team meeting

| Eric | Sven | Max |
| --- | --- | --- |
| - Connect TrueNas Storage to proxmox using NFS - Live migration of vm from one hypervisor to another - Live migration of an existing vm from one storage to another - Patch the hypervisor with the latest updates - Create VmWare VM in Proxmox - Create Proxmox VM in VmWare - Write Documentation | - Install VSphere - Manage Users and Groups pve - Manage Permissions pve - Export VM pve - Manage and create github kanban - Write Documentation | - Install Vsphere 2x - Create Vm in GUI - Add/Remove Hardware (VM) - Duplicate VM - Export VM - Backup VM - Create/Deploy Snapshot - Create in TrueNAS ISCI Storage - Use Remote Storage (TrueNAS iSCSI) - Live Migration from Storage - Live Migration Rsc - Manage Users & Permissions - Create Roles - Patch the Hypervisor with Update - Create Dokumentation |

# Current Situation

Impediments & uncertainties that need to be actively discussed and resolved

- Forgot VSphere installation on VmWare

- Problem with installation on Virtual Maschine

# Future Activities & Milestones

List of activities to be completed until the next team meeting

|  | Eric | Sven | Max |
| --- | --- | --- | --- |
| Week 7 | - High Availability in proxmox | - High Availability in pve | - High Availability in Vmware |
| Week 8 | - Finish Documentation - Create Presentation | - Finish Dokumentation - Create Presentation | - Finish Dokumentation - Create Presentation |

# Meeting results

List of new insight gained during this meeting

# Signatures

| Eric | Sven | Max |
| --- | --- | --- |